| LOUDMOUTH · Your Karaoke Voice Coach | AudioShake Partner Kit — Document 3 of 5 Timeline and Rollout · March 2026 |
| --- | --- |

CONFIDENTIAL — Proprietary information belonging to LOUDMOUTH / John Schrup. Recipient agrees to maintain confidentiality and not use this information for competitive purposes without prior written consent.

Rollout Timeline

Three consumer products launch simultaneously in 2026. The B2B product follows in Year 2. The artist affiliate activation is milestone-triggered — it can fire as early as the soft launch window if traction warrants it. The artist partnership team and the K-12 institutional channel are completely independent of each other.

| PHASE 1 | Now to June/July 2026 Final Coding and Build - App design complete — All screens designed and prototyped. UI/UX design system finalized. Ready for final coding. - Final coding underway — iOS and Android native apps. AudioShake SDK integrated. Supabase database live. FastAPI backend. - AudioShake confirmed working — API integration tested today. vocals_lead and instrumental separated in 20 seconds. Both stems clean and playable. - Free catalog processing — 273 public domain songs across 20 languages. Processed, cached, and ready to sing. - Bring Your Own Music flow — User purchases any song from Apple Music. On-device AudioShake SDK separates stems. No server storage. No licensing exposure. AudioShake volume: Catalog processing and development testing. Fully covered by promo credits (SPLITMASTER200). |
| --- | --- |

| PHASE 2 | June/July to October 2026 Soft Launch — All Three Products Live - LOUDMOUTH core live — Karaoke and vocal training. Real users, real feedback, real issues identified and fixed. - LOUDMOUTH Voice live — Structured lessons and age-progressive curriculum available immediately. - LOUDMOUTH Languages live — 20-plus languages at launch. Native speaker stems powered by AudioShake. - Artist affiliate activation — The artist partnership team is ready and waiting. This activates when early traction warrants it — which could be week one if the product resonates. Not a calendar date. A performance trigger. - AudioShake partnership finalized — Commercial agreement, volume commitment, and SDK access confirmed before this phase begins. Target: 100–500 subscribers. If artist affiliates activate during soft launch, this number grows significantly faster. |
| --- | --- |

| PHASE 3 | October/November 2026 Hard Launch - Full marketing campaign live — Six developed ad campaigns running across TikTok, Instagram, YouTube, Facebook, and streaming TV. Creative brief complete. - Artist affiliates at scale — Major artists posting social media content for LOUDMOUTH. 30% commission per referred subscriber, every month those fans stay subscribed. This is a creator economy model — not concert promotion. - Artist partnership team activated — The husband-and-wife team leverages their artist and label relationships to secure social media content deals. The concert events themselves are not involved. The rolodex is what matters. Target: 1,000–5,000 subscribers by year-end. AudioShake volume: approximately 5,000–25,000 stems per month. |
| --- | --- |

| PHASE 4 | 2027 LOUDMOUTH for Directors — B2B Launch - LOUDMOUTH for Directors launches — Show choir directors, school music programs. $200–500 per month per institution. - Infinite Campus channel activates — Former rollout lead opens doors to school districts nationwide. Warm introductions, not cold outreach. - Artist affiliate program scales independently — The artist program has nothing to do with show choir. Both channels grow on entirely separate tracks with no dependency on each other. Target: 25,000–50,000 combined subscribers. AudioShake volume grows substantially with language learning stems added. |
| --- | --- |

Clear distinction: the artist affiliate program (husband-and-wife team, major artist relationships) and the institutional program (Infinite Campus channel, school districts) are completely independent. Neither depends on the other. Both compound LOUDMOUTH's growth separately.

| LOUDMOUTH · myloudmouth.app · Confidential · March 2026 | 10 minutes a day. Your favorite song. They'll notice before you do. |
| --- | --- |